Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS79232 |
| Project Name | Booknest: Where Stroies Nestle |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register using email, password, and confirmation password. | 2 | High | Pavani |
| Sprint-1 |  | USN-2 | As a user, I will receive a confirmation email after registering. | 1 | High | Pavani |
| Sprint-1 |  | USN-3 | As a user, I can register using Gmail authentication. | 2 | Medium | Pavani |
| Sprint-1 | Login | USN-4 | As a user, I can log in using email and password. | 1 | High | Pavani |
| Sprint-2 | Dashboard | USN-5 | As a user, I can view a personalized dashboard with my books and orders. | 3 | High | Pavani |
| Sprint-2 | Book Browsing | USN-6 | As a user, I can browse books and filter by genre and author. | 3 | High | Pavani |
| Sprint-2 | Wishlist | USN-7 | As a user, I can add or remove books from my wishlist using a heart icon. | 2 | Medium | Pavani |
| Sprint-3 | Cart & Order | USN-8 | As a user, I can add books to cart and place an order with address. | 4 | High | Pavani |
| Sprint-3 | Profile Management | USN-9 | As a user, I can edit my profile details (name, email, password). | 2 | Medium | Pavani |
| Sprint-4 | Admin Dashboard | USN-10 | As an admin, I can manage all books, users, and orders from a single panel. | 5 | High | Pavani |
| Sprint-4 | Admin Order Update | USN-12 | As an admin, I can update order statuses (Processing, Shipped, Delivered). | 3 | Medium | Pavani |
| Sprint-4 | Book Image Upload | USN-13 | As an admin, I can upload book front cover images when adding books. | 2 | Medium | Pavani |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 6 | 6 Days | 01 Feb 2025 | 06 Feb 2025 | 6 | 06 Feb 2025 |
| Sprint-2 | 8 | 6 Days | 07 Feb 2025 | 12 Feb 2025 | 8 | 12 Feb 2025 |
| Sprint-3 | 6 | 6 Days | 13 Feb 2025 | 18 Feb 2025 | 6 | 18 Feb 2025 |
| Sprint-4 | 10 | 6 Days | 19 Feb 2025 | 24 Feb 2025 | 10 | 24 Feb 2025 |

Velocity:

Velocity = Total Story Points Completed​ / Number of Sprints = (46+8+6+10​) / 4 = 30 / 4​ = 7.5 Story Points per Sprint

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.